|  |  |  |
| --- | --- | --- |
| Week | Days | General Plan |
| 1 | 09/03 - 09/07 | -------------------- |
| 2 | 09/10 - 09/14 | Meet w/ Customer; Implement Reddit, and a news source |
| 3 | 09/17 - 09/21 | Start documents; implement input validation |
| 4 | 09/24 - 09/28 | Test plan; test data; test results for Part 1 |
| 5 | 10/01 - 10/05 | Design document - stats modeling |
| 6 | 10/08 - 10/12 | Algorithm prototyping and testing; customer meeting |
| 7 | 10/15 - 10/19 | " " |
| 8 | 10/22 - 10/26 | " " |
| 9 | 10/29 - 11/02 | Design output, start prototyping; test |
| 10 | 11/05 - 11/09 | output prototyping |
| 11 | 11/12 - 11/16 | output prototyping |
| 12 | 11/19 - 11/23 | Write manual - (HTML) |
| 13 | 11/26 - 11/30 | Finish documentation |