|  |  |  |
| --- | --- | --- |
| Month | Week | General Plan |
| September | 1 | -------------------------------------------------------------------------------------------------------- |
|  | 2 | Meet w/ customer; Redit and news source |
|  | 3 | Start documents; implement input validation |
|  | 4 | Test plan; test data; test results for Part 1 |
| October | 1 | Design document – stats modeling |
|  | 2 | Algorithm prototyping & testing; customer meeting |
|  | 3 | ‘’ |
|  | 4 | ‘’ |
| November | 1 | Design output; start prototyping; test stuff |
|  | 2 | Output prototyping |
|  | 3 | ‘’ |
|  | 4 | Write manual – (HTML) |
| December | 1 | Finish documentation |